EXECUTION PLAN

MedSub

Detailed Task Breakdown — 2.5 Month Build Plan for a 3-Member Team

Member 1: Backend & Data   |   Member 2: Frontend & UI   |   Member 3: AI/ML

This plan assumes three roles — you can swap names in for Member 1/2/3 based on your team's actual strengths. Each task lists what to do, how to do it step by step, and the tools/libraries to use. Tasks within the same week can run in parallel across members unless marked “depends on.”

# Phase 1 — Foundation & Data Pipeline (Week 1–2)

Goal: get a clean, unified medicine database ready, plus basic project scaffolding for all three members to build on.

Task 1.1 — Collect and inspect all datasets

Owner: Member 1 (Backend & Data)

- Download all four datasets: India Medicines and Drug Info Dataset, Indian Medicine Dataset (junioralive), 250k Medicines Usage/Side Effects/Substitutes, and Indian Medicine Data (mohneesh7).

- Also download the Jan Aushadhi product price list from janaushadhi.gov.in and, if available, the NPPA DPCO price list.

- Open each file in pandas (`pd.read_csv`) and print `.info()`, `.head()`, and `.isnull().sum()` for every dataset to understand columns, data types, and missing values.

- Write a short summary note (a markdown file is fine) listing: column names in each dataset, which column represents medicine name, composition, price, and which datasets overlap in coverage.

Tools: Python, pandas, Jupyter Notebook. This task has no coding complexity — it's about understanding what you actually have before writing any merge logic.

Task 1.2 — Clean and standardize each dataset

Owner: Member 1 (Backend & Data)

- Standardize medicine name formatting: lowercase, strip extra spaces, remove special characters, standardize dosage notation (e.g. “650mg”, “650 mg”, “650MG” all become “650mg”).

- Standardize composition strings the same way — this is the field your matching engine will depend on most.

- Drop duplicate rows and handle missing prices (either drop the row or mark as “price unavailable” depending on how critical the field is).

- Save each cleaned dataset as a new CSV (e.g. `clean_branded.csv`, `clean_substitutes.csv`) so raw and cleaned versions are both preserved.

Tools: pandas, `re` (regex) for text cleaning. Use ChatGPT/Claude to help write the cleaning functions faster — this is a good place for AI-assisted coding since the logic is repetitive.

Task 1.3 — Merge datasets with fuzzy matching

Owner: Member 1 (Backend & Data) — depends on Task 1.2

- Install `rapidfuzz` (`pip install rapidfuzz`).

- For each medicine in the substitutes dataset, use `rapidfuzz.process.extractOne()` to find its closest name match in the pricing dataset, with a similarity threshold (start at 85 and adjust).

- Build a single unified table with columns: medicine_id, brand_name, generic_name, composition, price, manufacturer, uses, side_effects, source_dataset.

- Manually spot-check 30–50 random matches to confirm accuracy before trusting the full merge — this is important since it's health data.

- Log all unmatched entries separately so you know your coverage gap (expect 60–85% match rate on the first pass; refine the threshold if too low).

Tools: rapidfuzz, pandas. This is the most technically important task in the whole project — budget real time for it and don't rush it.

Task 1.4 — Design and set up the relational database

Owner: Member 1 (Backend & Data)

- Design tables: `medicines` (id, name, type [branded/branded-generic/generic], composition, manufacturer, price), `substitutes` (branded_id, generic_id), `jan_aushadhi_prices` (medicine_name, official_price).

- Set up PostgreSQL or MySQL locally, create the schema using an ORM (Django models or Sequelize/Prisma for Node).

- Write a one-time import script to load your cleaned, merged CSV into these tables.

Tools: PostgreSQL/MySQL, Django ORM or Node + Prisma/Sequelize.

Task 1.5 — Project scaffolding & authentication

Owner: Member 2 (Frontend & UI)

- Set up the React project (Vite recommended for speed) and the backend project structure alongside Member 1.

- Build basic user authentication (signup/login) — use a simple JWT-based flow or a library like Django's built-in auth or NextAuth if using Next.js.

- Build the app shell: navigation bar, homepage layout, search bar placeholder, routing structure for pages you'll fill in later (search results, medicine detail, prescription upload).

Tools: React (Vite), React Router, basic CSS framework (Tailwind recommended for speed).

Task 1.6 — Environment & tooling setup

Owner: Member 3 (AI/ML)

- Set up a Python environment with the ML stack: `sentence-transformers`, `faiss-cpu` or `chromadb`, `pytesseract` or `paddleocr`, and an LLM client library for your chosen free-tier API (e.g. `google-generativeai` for Gemini).

- Get a free API key for your chosen LLM (Gemini free tier or OpenRouter) and test a basic “Hello World” call to confirm it works.

- Read through the cleaned dataset columns (from Task 1.2) to identify which text fields (uses, side_effects, description) will be used later for embeddings — no embedding work yet, just preparation.

Tools: Python, sentence-transformers, faiss-cpu/chromadb, pytesseract/paddleocr, Gemini/OpenRouter API.

# Phase 2 — Core Substitution Engine (Week 3–5)

Goal: the deterministic core — substitution matching + three-tier price comparison — fully working end to end. This must be rock solid since it's the source of truth for the whole app.

Task 2.1 — Build the substitution-matching API

Owner: Member 1 (Backend & Data)

- Write an API endpoint `GET /api/medicine/{name}/substitutes` that looks up a medicine, finds its composition, and returns all other medicines in the database sharing the same composition and strength.

- Add sorting by price (cheapest first) and include the tier label (branded / branded-generic / generic) for each result.

- Join in the Jan Aushadhi official price where a match exists, to complete the three-tier comparison.

- Write 10–15 test cases (common medicines like Dolo 650, Augmentin, Azithral) and verify the output makes clinical sense (i.e., the composition really matches).

Tools: Django REST Framework or Express, pytest/unit tests.

Task 2.2 — Build the price comparison logic

Owner: Member 1 (Backend & Data) — depends on Task 2.1

- Calculate savings percentage: `(branded_price - generic_price) / branded_price * 100`, rounded to whole numbers.

- Handle edge cases: medicines with no generic match (show “no substitute found” rather than an error), medicines with missing price data.

- Return this as part of the substitutes API response so the frontend doesn't need to calculate anything.

Task 2.3 — Build search & results UI

Owner: Member 2 (Frontend & UI)

- Build a search bar with autocomplete/suggestions as the user types (call a `/api/medicine/search?q=` endpoint that does a simple partial-name match).

- Build the results page: show the searched medicine, then a card/list of substitutes with price, tier label, and savings % clearly displayed.

- Add sorting/filtering controls (e.g. sort by price, filter by tier).

Tools: React, Tailwind CSS, Axios/fetch for API calls.

Task 2.4 — Build medicine detail page

Owner: Member 2 (Frontend & UI) — depends on Task 2.1

- Build a detail page showing composition, manufacturer, uses, and side effects for a selected medicine.

- Add a clear “compare with generic” section linking back to the substitutes list.

Tools: React, Tailwind CSS.

Task 2.5 — Begin embedding pipeline design

Owner: Member 3 (AI/ML) — can start in parallel

- While Member 1/2 finish the core engine, start prototyping: load the cleaned dataset's uses/side-effects text, generate embeddings for a small sample (100–200 rows) using `sentence-transformers` (model: `all-MiniLM-L6-v2` is fast and free).

- Store these sample embeddings in FAISS or ChromaDB locally and test a basic similarity search query to confirm the pipeline works before scaling to the full dataset.

This is a low-risk prototyping task that de-risks Phase 3 before it starts.

# Phase 3 — AI Explanation Layer / RAG (Week 6–7)

Goal: retrieve relevant facts from your own verified data and use a free-tier LLM to generate plain-language explanations — the LLM explains, it never decides the substitute.

Task 3.1 — Chunk and embed the full dataset

Owner: Member 3 (AI/ML)

- For each medicine, combine composition + uses + side_effects into a single text “document” (a few sentences per medicine).

- Generate embeddings for all documents using `sentence-transformers` and store them in FAISS/ChromaDB, indexed by medicine_id.

- Test retrieval quality: for a given medicine, query the vector store and confirm the retrieved document actually matches (manually check 15–20 examples).

Tools: sentence-transformers, FAISS/ChromaDB.

Task 3.2 — Build the RAG explanation endpoint

Owner: Member 3 (AI/ML) — depends on Task 3.1 and Task 2.1

- Write an endpoint `GET /api/medicine/{name}/explain` that: (a) calls the substitution engine (Task 2.1) to get the recommended generic and price, (b) retrieves the relevant document(s) from the vector store for both branded and generic medicine, (c) builds a prompt combining this retrieved data, and (d) sends it to the free-tier LLM asking it to explain the recommendation in 3–4 sentences using ONLY the provided data.

- Write the prompt carefully with an explicit instruction like: “Use only the information provided below. Do not add any medical facts not present in the context.” This is the single most important line in the whole AI layer — it constrains the LLM to your verified data.

- Test with 10–15 medicines and check the LLM isn't inventing details not present in your retrieved data (this is your hallucination check).

Tools: LangChain or a plain API call (LangChain is optional — a simple manual prompt-building function is often easier to debug for a project this size).

Task 3.3 — Integrate explanation into the UI

Owner: Member 2 (Frontend & UI) — depends on Task 3.2

- Add an “Explain this recommendation” section on the results/detail page that calls the explain endpoint and displays the generated text.

- Add a loading state (LLM calls take 1–3 seconds) and a graceful fallback message if the API fails or times out.

Tools: React, Tailwind CSS.

# Phase 4 — Semantic Symptom Search (Week 8)

Task 4.1 — Build symptom-based search endpoint

Owner: Member 3 (AI/ML)

- Embed the user's natural-language query (e.g. “medicine for fever and headache”) using the same embedding model.

- Run a similarity search against the vector store (built in Task 3.1) and return the top 5–10 closest medicines.

- Filter results to only show medicines that also exist in your relational database (so results are always clickable through to substitution/price data).

Tools: sentence-transformers, FAISS/ChromaDB.

Task 4.2 — Add symptom search to UI

Owner: Member 2 (Frontend & UI) — depends on Task 4.1

- Add a toggle or secondary search mode: “Search by medicine name” vs “Describe your symptoms.”

- Display results in the same results-card format used in Task 2.3 for UI consistency.

# Phase 5 — Prescription OCR (Week 9)

This is the first feature to cut if the team is behind schedule — attempt it only once Phases 1–3 are stable.

Task 5.1 — Build OCR extraction endpoint

Owner: Member 3 (AI/ML)

- Accept an uploaded image file, run it through Tesseract OCR or PaddleOCR (PaddleOCR generally handles varied fonts/handwriting slightly better).

- Post-process the raw OCR text: split into lines, filter out obvious noise (dates, doctor names, clinic headers) using simple keyword rules.

- For each remaining line, fuzzy-match it against your medicine database (using rapidfuzz again) to resolve OCR errors into actual medicine names.

- Return the list of resolved medicine names to the frontend.

Tools: pytesseract or paddleocr, rapidfuzz. Be realistic: handwritten prescriptions are hard — test primarily with clearly printed/typed prescription samples, and mention this limitation honestly in your report.

Task 5.2 — Build upload UI and results flow

Owner: Member 2 (Frontend & UI) — depends on Task 5.1

- Build an image upload component (drag-and-drop or file picker).

- On upload, call the OCR endpoint, show the extracted medicine names to the user for confirmation (important — let the user correct any OCR mistakes before proceeding).

- Feed confirmed medicine names into the existing substitution engine (Task 2.1) and display results using your existing results UI.

# Phase 6 — Polish, Testing & Deployment (Week 10)

Task 6.1 — End-to-end testing

Owner: All 3 members

- Each member tests the full user flow at least twice: search → substitute → explanation → (symptom search) → (OCR upload).

- Log and fix bugs found; prioritize anything that breaks the core substitution/price comparison flow first.

Task 6.2 — UI polish

Owner: Member 2 (Frontend & UI)

- Ensure consistent spacing, responsive layout (test on mobile width), loading states, and error messages across all pages.

Task 6.3 — Deployment

Owner: Member 1 (Backend & Data)

- Deploy backend + database on Render (free tier) and frontend on Vercel.

- Set environment variables (API keys, DB credentials) securely — never commit them to GitHub.

- Do a final smoke test on the live deployed URL, not just localhost.

Task 6.4 — Report and demo prep

Owner: All 3 members

- Write the final report covering problem statement, architecture, data sources, algorithm explanation, and results/screenshots.

- Prepare a 5–10 minute live demo script covering all features in a logical order, with a backup video recording in case of live-demo issues (Wi-Fi, free-tier API downtime, etc.).

- Each member should be able to explain their own section in the viva without relying on notes, especially the AI/ML sections since these get the most questions.

# Summary Timeline

| Week | Phase | Primary Owners |
| --- | --- | --- |
| 1–2 | Foundation & Data Pipeline | Member 1: data cleaning & merge, DB setup ¦ Member 2: scaffolding & auth ¦ Member 3: ML environment setup |
| 3–5 | Core Substitution Engine | Member 1: matching API & price logic ¦ Member 2: search & results UI ¦ Member 3: embedding prototype |
| 6–7 | AI Explanation Layer (RAG) | Member 3: full embedding + RAG endpoint ¦ Member 2: explanation UI integration |
| 8 | Semantic Symptom Search | Member 3: search endpoint ¦ Member 2: UI toggle |
| 9 | Prescription OCR | Member 3: OCR + fuzzy resolution ¦ Member 2: upload UI |
| 10 | Polish, Testing, Deployment | All members: testing, polish, deployment, report & demo prep |

Internal working document — MedSub Final Year B.Tech Project